Project Title: AI Code Review & Security Analysis Agent

Project Statement: Software development teams frequently struggle with inconsistent code quality, undetected security vulnerabilities, and time-consuming manual code reviews. Developers often lack immediate access to expert guidance on secure coding practices, design principles, and vulnerability remediation during active development. Manual code reviews are slow, subjective, and unable to scale with growing codebases — leaving critical security risks and quality issues undetected until late in the development lifecycle.

The objective of this project is to develop an AI Code Review & Security Analysis Agent — an intelligent multi-agent platform that automatically analyzes source code for quality issues, security vulnerabilities, and best practice violations. A developer pastes code directly or uploads a source file in Python or Java; a multi-agent pipeline triggers automatically — a Code Analysis Agent reviews code structure, detects code smells and design issues, a Security Vulnerability Agent scans for OWASP-standard vulnerabilities including SQL injection, XSS, hardcoded secrets, and broken access controls, a Remediation Agent generates specific fix recommendations with corrected code examples, and a PR Summary Agent produces a human-readable review summary. A RAG-powered Conversational Code Assistant allows developers to ask follow-up questions about flagged issues, request deeper explanations, or query best practice guidelines — all grounded in an indexed secure coding knowledge base. Results are presented in a clean developer portal with severity-scored findings, remediation guidance, and exportable review reports.

The platform improves code quality, reduces security exposure, and accelerates developer learning through intelligent, explainable, and actionable code review automation.

Outcomes:

- Develop a multi-agent pipeline that automatically analyzes submitted code for quality issues, security vulnerabilities, and best practice violations.

- Detect OWASP-standard security vulnerabilities with severity scoring and specific remediation recommendations via a Security Vulnerability Agent.

- Generate corrected code examples and refactoring suggestions via a Remediation Agent grounded in secure coding standards.

- Provide a RAG-powered Conversational Code Assistant for follow-up queries on flagged issues and secure coding guidance.

- Produce structured, exportable code review reports with severity breakdown, findings summary, and remediation roadmap.

Agents to be Implemented:

- Code Analysis Agent — Reviews code structure, identifies code smells, design anti-patterns, complexity issues, and poor practices

- Security Vulnerability Agent — Scans for OWASP-standard vulnerabilities — SQL Injection, XSS, CSRF, hardcoded secrets, insecure authentication, broken access controls

- Remediation Agent — Generates specific fix recommendations with corrected code examples and best practice explanations per finding

- PR Summary Agent — Compiles all agent findings into a structured, human-readable pull request style review summary

- Conversational Code Assistant — RAG-powered Q&A grounded in secure coding knowledge base for follow-up queries and deeper guidance

Modules to be Implemented:

- Code Submission Module — Paste or file upload for Python and Java source files

- Secure Coding Knowledge Base and RAG Pipeline Module

- Multi-Agent Orchestration and Analysis Pipeline

- Findings Display and Severity Scoring Module

- Conversational Code Assistant Interface

- Code Review Report Generation and Export Module

Milestones:

Milestone 1 (Week 1-2)

- Study OWASP vulnerability standards, secure coding guidelines, code smell patterns, and RAG architecture.

- Design system architecture, agent responsibilities, orchestration flow, and data models.

- Develop Code Submission Module — support direct code paste and file upload for Python and Java with syntax validation.

- Build Secure Coding Knowledge Base — index OWASP guidelines, secure coding standards, and best practice documents into RAG pipeline via chunking, embedding, and vector store indexing.

Milestone 2 (Week 3-4)

- Build Code Analysis Agent — detects code smells, complexity issues, design anti-patterns, and poor coding practices with severity scoring per finding.

- Build Security Vulnerability Agent — scans submitted code for OWASP-standard vulnerabilities, classifies by type and severity, and provides location-specific flagging.

- Implement multi-agent orchestration — Code Analysis and Security Vulnerability agents run in parallel, outputs merged into unified findings list.

- Validate agent detection accuracy across sample Python and Java codebases containing known quality issues and vulnerabilities.

Milestone 3 (Week 5-6)

- Build Remediation Agent — generates specific fix recommendations with corrected code examples and best practice explanations for each flagged finding.

- Build PR Summary Agent — compiles all agent outputs into a structured pull request style review summary with executive overview, severity breakdown, and prioritized fix list.

- Develop Findings Display Module — clean developer portal showing severity-scored findings, per-finding remediation, and overall code health score.

- Build Conversational Code Assistant — RAG-powered interface for follow-up queries on flagged issues, vulnerability explanations, and secure coding guidance grounded in knowledge base.

Milestone 4 (Week 7-8)

- Develop Code Review Report Generation Module — produces exportable PDF report covering findings summary, severity breakdown, remediation roadmap, and overall code quality assessment.

- Conduct end-to-end testing across varied Python and Java code samples — validate detection accuracy, remediation quality, RAG retrieval relevance, and report completeness.

- Optimize agent prompt design, severity scoring consistency, retrieval quality, and conversational assistant accuracy.

- Prepare technical documentation, project report, and final demonstration showcasing analysis across minimum three distinct code samples of varying complexity.

Evaluation Criteria:

- Accuracy and coverage of Code Analysis Agent in detecting code smells, design issues, and poor practices.

- Effectiveness of Security Vulnerability Agent in identifying OWASP-standard vulnerabilities with correct severity classification.

- Quality and specificity of Remediation Agent fix recommendations and corrected code examples.

- Relevance and grounded Ness of Conversational Code Assistant responses against secure coding knowledge base.

- Clarity and completeness of PR summary and exported code review report.

- Completeness of implementation, testing, documentation, and final demonstration.